Cisco IPS Migration Services

25th March 2020

Disclaimer

The information contained in this proposal is proprietary and confidential to Cisco Systems, Inc. (hereafter “Cisco”) and is furnished in confidence with the understanding that it will not, without the express written permission of Cisco, be used or disclosed for other than proposal evaluation purposes.

For U.S. Federal COGNIZANTs only: In accordance with FAR 52.212-1(e), this proposal includes data that shall not be disclosed and shall not be duplicated, used, or disclosed—in whole or in part—for any purpose other than to evaluate this proposal. If, however, a contract is awarded to this offer or as a result of—or in connection with—the submission of this data, you shall have the right to duplicate, use, or disclose the data to the extent provided in the resulting contract. This restriction does not limit your right to use information contained in this data if it is obtained from another source without restriction. Cisco is a commercial item contractor and may only be identified as such. Cisco represents that we qualify as a commercial item contractor in accordance with Federal Acquisition Regulation (“FAR”) Part 12. Any resulting purchase orders will only incorporate prime contract flow-downs considered mandatory for commercial contractors pursuant to FAR 52.244-6 “Subcontracts for Commercial Items and Commercial Components.”

This is not an offer to contract with Cisco. Please note that Cisco is making this proposal with the understanding that if you desire to purchase the Cisco products and services described in Cisco’s main response to the proposal, you will select an authorized Cisco reseller as the prime contractor. In that event, your contract with your selected reseller will govern the terms and conditions of your purchase, including all pricing. Cisco cannot, in any fashion, dictate or control resale pricing. For further information about Cisco’s authorized resellers, please see: www.cisco.com/en/US/partners/index.html. Any reference to "partner" in this proposal is not intended to imply any equity relationship, investment, or creation of a partnership interest for legal purposes.

If you ultimately decide to purchase the products and/or services described in this proposal directly with Cisco, then all terms and conditions (inclusive of all business terms and conditions) will be pursuant only to a final and definitive written agreement between the COGNIZANT and Cisco. A final written agreement will embody the exclusive statement of the agreement between the COGNIZANT and Cisco as it relates to the sale of products and services by Cisco occurring on or after the effective date of the agreement and will take the form of (a) Cisco’s standard Terms of Sale (a copy of which is available at: www.cisco.com/legal), (b) an existing and applicable written agreement in effect between the COGNIZANT and Cisco, (including any amendments), if applicable, or (c) a mutually negotiated final written agreement (individually and collectively the "Final Agreement"). For purposes of clarity, for a direct relationship with Cisco, the Final Agreement will replace all other terms and conditions, and Cisco hereby takes exception to all other terms and conditions. If at the time of the award no such agreement has been executed, and COGNIZANT decides to purchase products and services from Cisco, then all such purchases will be subject to Cisco's then-current Terms of Sale.

Cisco may have provided certain direct pricing information in this proposal; however, all such pricing is provided by Cisco for your convenience and budgetary purposes only, and does not constitute a bid or an offer from Cisco. Further, Cisco makes no representations, warranties, or covenants in this proposal (including without limitation as to any products, services, service levels, third-party products or services, or interoperability).

Any information provided in this proposal regarding future functionalities is for informational purposes only and is subject to change including ceasing any further development of such functionality. Many of these future functionalities remain in varying stages of development and will be offered on a when-and-if available basis, and Cisco makes no commitment as to the final delivery of any of such future functionalities. Cisco will have no liability to COGNIZANT for Cisco’s failure to delivery any or all future functionalities and any such failure would not in any way imply the right to return any previously purchased Cisco products.

Financial information about Cisco, including annual and quarterly reports, can be found at the Cisco Investor Relations homepage, which provides a link to the company’s most recent filings with the Securities and Exchange Commission (SEC): http://investor.cisco.com. As Cisco is a public company and is required to disclose its financial status on a quarterly and annual basis, the reports filed with the SEC are available in lieu of any requested credit and/or bank references.

Table of Contents

Executive Summary	1

IBM to Cisco IPS Migration	1

Cisco Next-Generation Intrusion Prevention System Migration Service—Technical Offer Details	2

Pricing	14

Appendix I – Bill of Materials	15

Executive Summary

IBM to Cisco IPS Migration

- Cognizant intents to replace and upgrade their IBM NIPS with a Cisco Nextgen IPS platform supporting latest security features, addressing dynamic threat landscape and improve coverage by consolidating NGIPS services through collocation/ hubs In India -  Chennai & Mumbai

- Cisco will perform migration services of 4 pairs of IBM IPS to Cisco NGIPS (41XX Series) at following locations

- Chennai

  - Chennai MPLS / Colo – 1 pair

  - Chennai S2S / RAVPN – 1 pair

- Mumbai

  - Mumbai MPLS / Colo – 1 pair

  - Mumbai S2S / RAVPN – 1 pair

- FMC – total 1 pair - One at each region (India)

Below scope of work defines the delievrabels mututally agreed between Cisco and Cognizant

Cisco Next-Generation Intrusion Prevention System Migration Service—Technical Offer Details

Exhibit 1 – project scope, responsibilities, and assumptions

- Project Scope

This SOW describes the Services that Customer COGNIZANT TECHNOLOGIES, INDIA (“End User” or “Customer” is purchasing from Cisco . The term of this SOW commences on the SOW Effective Date and continues until completion of the last Milestone.

  - Services Summary

Cisco will provide the Services described hereunder.

    - Services Schedule. Services will be scheduled by Cisco after this SOW has been fully signed and Cisco has received a valid Purchase Order from Customer. Cisco shall have a lead-time of up to forty-five (45) Business Days to commence the Services. Cisco will notify Customer in writing (with e-mail being acceptable) of the actual commencement date of Services (“T0” or “Start Date”).

Services will be provided by Cisco during standard business hours, on generally accepted days of operation within the relevant region where the Services are performed, excluding local holidays as observed by Cisco (“Business Days”).  The initial schedule of Services is

| Service Description(s) | Document Deliverable(s) | Target Start Date (in Business Months) | Target End Date (in Business Months) |
| --- | --- | --- | --- |
| Project Management |  | T0 | Till end of the project. |
| Customer Requirement Document Development | - Customer Requirement Document (“CRD”) | T0 | T0 + 6 |
| Design Review Detail Design Document Development Lab Testing | - Design Review Report - Detail Design Document (DDD) - Lab Analysis Report | T0 | T0 + 6 |
| Migration Plan Document Development | - Network Migration Plan (“NMP”) | T0 | T0 + 6 |
| Test Plan Development Implementation Execution Migration Execution | - Acceptance Test Plan(“ATP”) | T0 | T0 + 6 |
| Post Migration Support for India Sites (Chennai and Mumbai) |  | T0 | T0 + 6 |
| Knowledge Transfer |  | T0 | T0 + 6 |

The Parties will mutually agree to a final schedule at project kick-off.  Completion of the Services by the completion date agreed in the final schedule is dependent upon each Party meeting its respective obligations hereunder.

Cisco and Customer shall each designate a single point of contact that has the authority to act on all aspects of the Services, and who shall be available to the other Party during Business Days.  Each Party will designate a backup contact.

- RESPONSIBILITIES OF THE PARTIES

  - General Project Management

Cisco will

    - Provide a list of designated Cisco personnel roles and responsibilities under this SOW.

    - Participate in scheduled project review meetings or conference calls, if required.

    - Provide the identity of Cisco personnel requiring access to End User premises prior to the scheduled date, such personnel requires access.

    - Upon written request from Customer, liaise and engage with End User’s designated representative pursuant to mutually agreed upon times and locations.

    - Provide a mutually agreed Project Management Plan (“PMP”).  The PMP is a baseline document from which the Cisco PM can manage deliverables, assess progress, and manage change management issues and any ongoing questions.

Customer will

    - Designate a single point of contact to act as the primary technical interface to the designated Cisco resource.

    - Provide written notification to End User to identify a designated representative who will liaise and engage with Customer or with Cisco for the duration of the Services and confirm the same to Cisco in writing.

    - Ensure that key End User personnel (such as:  architecture design and planning, network engineering, network operations staff and site contacts) are available to participate during the course of the Services (to provide information, participate in review sessions and to make the site(s) available for Services).

    - Provide documented End User requirements (business and technical) and high-level network architecture design specifications.

    - Provide documented information on End User's existing network infrastructure design including such as:  features and services, route plans, addressing schema, call/data flow, dial plans, security policies, network management and operational processes, respectively.

    - Respond within two (2) Business Days, unless otherwise agreed by the parties, to Cisco’s request for documentation or information.

    - As necessary for the delivery of the Services by Cisco, Coordinate with any End User third parties, such as the country carrier/Telco activities.

    - If applicable, provide an authorized signature for delivery confirmation of Cisco Products at the delivery location.

    - Provide test equipment.

    - Customer is solely responsible for the determination of Customer or End User requirements and for Customer’s or End User’s decision to implement design, business or other recommendations provided by Cisco.

  - Customer Requirement Document Development

Cisco will

    - Provide Customer with a requirements questionnaire to identify Customer business objectives and technical requirements for the solution.

    - Review existing in scope Customer network documentation related to current and planned architectural design(s).

    - Conduct interviews (the number and frequency of such interviews to be at Cisco’s discretion) with Customer and key members of Customer’s organization, and one (1) Business Day onsite requirements gathering workshop.

    - Based on the information gathered during the interviews, workshop and Customer returned requirements questionnaire, draft the Customer Requirement Document (“CRD”), which is limited to the following: a) business, technical, and operational requirements; and b) identified feature or functionality gaps.

    - Provide the CRD for review and approval in accordance with Exhibit 2, Section 3 “Document Deliverable Review and Approval Process.”

    - Upon completion of the Customer Requirement Document Services, submit Milestone Completion Certificate (“MCC”)

Customer will

    - Provide Cisco with input for each technology discipline by: a) participating in the requirements workshop; b) participating in interviews; and c) returning the completed requirements questionnaire five (5) Business Days from receipt.

    - Within five (5) Business Days prior to commencement of interviews, provide Cisco with requirements and documentation related to the following: a) solution standards, design, configuration, operations, and topology; b) technical infrastructure hardware, software, application, and operation; c) solution connectivity; d) security policy and requirements; e) additional applications and technology related information (e.g., data center, network, mobility, video, security.

    - Review and approve the CRD in accordance

    - Provide signoff for Customer Requirement Document Services

  - Design Review

Cisco will

    - Review the Customer’s solution requirements for capacity, throughput, and Service Level Agreements (SLA), if applicable.

    - Review Customer provided technical documentation and existing design to determine if it meets Customer’s business objectives and technical requirements.

    - Based on the approved CRD, draft the Design Review Report which documents gaps between Customer’s requirements and the proposed design, including Cisco’s assessment of the gaps and recommendations for changes to the planned design.

    - Provide the Design Review Report for review and approval in accordance with Exhibit 2, Section 3 “Document Deliverable Review and Approval Process.”

Customer will

    - Provide Cisco with Customer’s existing design and other technical documentation, including high level design, solution topology diagrams, solution device configurations, software releases, provisioning policies, bills of materials, and any relevant documents, as required by Cisco.

    - Identify any expected changes to Customer’s solution environment, design and architecture occurring after the design review is completed.

    - Review and approve the Design Review Report

    - Provide signoff for Design Review Services

  - Detail Design Document Development

Cisco will

    - Review Customer provided information as input into the development of the Detail design document.

    - Draft the Detail Design Document (DDD), using information from the agreed upon high level design and any additional input provided by the Customer. The DDD shall be limited to the following:

      - Design for IPS solution

        - Technical objectives and requirement fulfilment.

        - High-level and Low-Level design requirements.

        - Design recommendations.

        - Proposed network and security topology and architecture.

        - Network logical and physical topology.

        - Security design

        - Interconnections

        - High availability

        - Sample configurations templates for Cisco infrastructure devices.

        - Software release recommendations based on features and functionality.

        - Hardware platform recommendations.

      - Design parameters of Advanced Malware Protection (“AMP”) for Network

    - Provide the DDD for review and approval

Customer will

    - Provide Cisco with any additional information as requested by Cisco including: a) hardware, b) software versions, c) topologies; and d) as-built configurations.

    - Provide Cisco with requested information and feedback for purposes of developing the low level design.

    - Review and approve the Low Level Design Document in accordance with Exhibit 2, Section 3 “Document Deliverable Review and Approval Process.”

    - Ensure that key Customer stakeholders and project sponsors attend Cisco’s presentation of the Low Level Design Document.

    - Provide signoff for Detail Design Document Development Services

  - Lab Testing

Cisco will

    - Set up the  test lab at Customer site – Coimbatore location in accordance with the agreed DDD.

- Cisco Test lab set up including a pair of IBM Intrusion Prevention System (IPS) and Cisco Next-Generation Intrusion Prevention System (NGIPS).

    - Where necessary, propose modifications to the test lab setup based upon information gathered during the lab setup and document these recommendations in the Lab Analysis Report.

    - Perform the configuration services in Customer test lab in accordance with DDD, limited to the following:

- Deploy the fresh Cisco NGIPS and configure the policies from IBM IPS to Cisco NGIPS.

- Test the system to ensure proper alerting, dropping, and other pre-defined objectives provided by the Customer.

- Conduct tuning activity to improve the security solution in accordance with Customer's goals. Tuning activities may include limiting system "noise," improving alerting, and reducing overall risk to the network.

    - Draft the use cases limited to:

- FMC GUI RABAC (Role base) in case of the external authentication RADIUS server is not available during the testing phase, proceed with local accounts with different roles natively available on FMC.

- Scheduled Task - Auto Backup

- Health Monitoring - Health Policy to monitor health-related events for NGIPS

- Policy Inheritance - Global level and inherited by child policies.

    - Document results of the execution in the Lab Analysis Report.

    - Address any issues identified during testing with Customer for possible correction and resolution.

    - Review with Customer the test results and provide the Lab Analysis Report with recommendations for changes that need to be made for an effective implementation.

    - Review with Customer the Lab Analysis Report for comment and approval before it is formally released.

Customer will

    - Be responsible for readiness of test lab set up at Customer site – Coimbatore location in accordance with the agreed DDD

    - Customer is responsible for providing any third party hardware or software required to satisfy the Customer-defined testing scenarios.

    - Work with Cisco for possible resolution to issues identified that would possibly prevent the completion of the testing.

    - Make available any personnel as necessary for Cisco to perform the tests.

    - Review with Cisco the test results, providing any feedback for the Lab Analysis Report.

    - Provide sign-off on the Lab Testing Services

  - Migration Plan Document Development

Cisco will

    - Draft the Network Migration Plan (“NMP”) for four (4) pairs of IBM IPS to Cisco IPS (FPR41XX Series) migration at two (1) locations, limited to: a) steps to migrate existing solution : IBM IPS to Cisco IPS solution for all sites, aligned with the CRD; b) any changes for which Customer operations staff should be alerted; c) any switchover dependencies; d) rollback procedures (if any) e) capture redesigning activities required for DC locations ; and e)configurations for the relevant solution. The NMP is a guide for the migration engineer to follow and contains relevant node and site-specific information and provides a record of the basic tests and actions carried out prior to migration. The NMP excludes testing of application availability beyond connectivity to the implemented solution.

    - Include under NMP, the information necessary to carry out the migration of connectivity to products identified in the appropriate bill of materials, and as installed at the Customer location, and to verify basic operation and network is Ready for Service. "Ready for Service" means that the Customer environment, or a sub-set of it, is functioning as per the specifications documented in the Migration Plan.

    - Provide the NMP for review and approval in accordance with Exhibit 2, Section 3 "Document Deliverable Review and Approval Process.”

    - Upon completion of the Migration Plan Document Development Services, submit MCC for Customer signoff

Customer will

    - Provide the description of traffic to be migrated at least five (5) Business Days following completion of the Customer Requirement Document Services.

    - Ensure that the list of all traffic to be migrated at each site is accurate and provide continuous management of those services.

    - Determine Customer’s migration requirements and retain overall responsibility for any business process impact and any process change implementations resulting from the migration services.

    - Agree with Cisco on appropriate and timely maintenance windows in advance to enable migration activities planning at each site detailed in the NMP.

    - If requested by Cisco, provide physical and logical network schematics for other network elements not included in the scope of this project but reasonably necessary for the provision of Services.

    - Provide the following information: a) verified interface specifications and requirements (e.g., cabling standards and specifications for interconnect of Cisco and Customer equipment); b) information on distance and interference limitations of interface cables to be used at installation; and c) test plan and interconnect process required by any third parties including but not limited to in country carrier/telco.

    - Review and approve the NMP in accordance with Exhibit 2, Section 3 "Document Deliverable Review and Approval Process."

    - Provide signoff for Migration Plan Document Development Services

  - Test Plan Development

Cisco will

    - Discuss with Customer the high level test plan, test cases, execution process and test tools to be used.

    - Draft an Acceptance Test Plan(“ATP”) in accordance with approved DDD. The ATP shall be limited to the following: a) test case procedures; b) test case expected results and pass/fail criteria; and c) test case tool requirements (if applicable).

    - Provide the ATP for review and approval in accordance with Exhibit 2, Section 3 “Document Deliverable Review and Approval Process.”

Customer will

    - Provide input into development of the ATP which may include a) design on how the proposed solution will be implemented to meet requirements; b) recommendations and guidelines for device configuration; c) documentation of the detailed test plan design; d) test procedures; e) test success criteria; f) results of the test execution; g) modifications to the test plan; h) updates to test cases, if applicable; i) test methodology and/or test execution based on information gathered during test plan execution; and j) evaluation of test results against success criteria.

    - Review and approve the ATP in accordance with Exhibit 2, Section 3 “Document Deliverable Review and Approval Process.”

    - Provide signoff for Test Plan Development Services in accordance with Exhibit 2. Section 4 “Completion.”

  - Implementation Execution

Cisco will

    - Install the Cisco products in accordance with the DDD.

- Configure one (1) pair of FMC in HA mode to provide redundancy purpose. FMC cluster in India would connect to ISE cluster in India.

- Configure the four (4) pairs of Cisco IPS (FPR 41XX series) as per the DDD.

- Configure one (1) pair of FMC in HA mode to provide redundancy purpose. FMC cluster in India would connect to ISE cluster in India.

    - Provide one (1) Business Days of remote implementation support over a period of one (1) calendar week (the “Implementation Support Services”).

- Assist customer at all two (2) sites and four (4) pairs with the replacement of primary and secondary IBM IPS boxes to Cisco IPS boxes during parallel build, validation, troubleshooting, coordination etc.

    - Implementation Support Services will be deemed complete on the earlier of: a) the consumption of the defined number of Business Days; or b) the end of the Post Migration Support period.

    - Implementation Support Services will be provided by one (1) Cisco resource(s) as remote consultative support for evaluating issues that occurred during Implementation, if applicable, identifying the root cause, and providing recommendations for remediation.

Customer will

    - Designate Customer stakeholders responsible for supporting implementation tasks, to include: a) assemble system components in staging area, if required; b) install hardware and software, if required; c) complete cabling and other physical connectivity, if required; d) implementing and configuring the detailed design with the assistance of Cisco engineers; e) executing the Implementation Plan Use test cases with the assistance of Cisco engineers; and f) evaluating the test results against acceptance criteria with the assistance of Cisco engineers.

    - Designate Customer stakeholders responsible for assisting Cisco engineers with updating any of the following: a) solution design; b) detailed implementation procedures and device-specific configurations; c) test procedures  based on changes to the implementation test cases; and d) defining and documenting failure recovery procedures.

    - Manage the delivery, installation, and configuration of equipment not provided by Cisco, that is required to work with, or act as, part of the Cisco-provided equipment.

    - Ensure Cisco has access to Customer personnel and/or Customer site (including physical/remote access to solution, devices, and facilities) as necessary for Cisco to perform the Implementation Execution Services.

    - Manage any Customer internal change management procedures.

    - Make any corrections to Customer-provided and/or installed equipment, as required.

    - If applicable, provide input and assist in updating the solution design with final, “as-deployed” information.

    - Provide at least two (2) suitably skilled and trained resources to work with Cisco as necessary during the Implementation Support Services.

    - Provide signoff for Implementation Execution Services

  - Migration Execution

Cisco will

    - Review the NMP to re-confirm with Customer the migration schedule.

    - Perform migration of Customer’s solution to a production environment (including the tasks to migrate sites, systems, solution(s), end-users, and networks to production state) in accordance with the agreed upon NMP.

- Define and map the product/service feature sets of the existing device to new device.

- Analyze rules and migrate only custom/whitelist specific rules from IBM IPS to the Cisco IPS

- Perform sanity check of basic system, IPS rules etc.

    - Perform interconnection services in accordance with the NMP, limited to the following:

      - Firepower and Advanced Malware Protection (AMP) for Endpoint

        - Integrate different clusters (per FMC pair) to Cognizant existing AMP cloud. AMP4E events for Cognizant policies are streamed to FMC console as well and Endpoints will be excluded, with all endpoint events from existing agents belonging to trizetto.

      - FMC and QRadar interconnection

Firepower and QRadar interconnection for event log and audit log forwarding to log collectors.

        - Create the eStreamer certificate on FMC appliance.

        - Import a Cisco FMC certificate in QRadar.

        - Configure a log source in QRadar for the FMC appliances.

      - FMC and ISE Interconnection

        - ISE will be used for AAA service where RBAC (Role Base Access Control) to FMC console would be done through ISE. RBAC for SSH access to NGIPS would be done through External authentication serviced by ISE.

    - Perform Advanced Malware Protection (“AMP”) for Network deployment in accordance with NMP for Network rollout and policy tuning.

      - Configure all the IPS devices to enable AMP for network feature

      - Perform security and performance tuning.

      - Conduct additional testing if needed

      - Perform interconnection of one (1) pair of FMC AMP

      - Enable Cisco AMP for network to protect the entire attack continuum with identify stealthy attacks and reduce the amount of malware event. The File trajectory tracks file transmissions across the Cognizant network.

    - Conduct at least two (2) finetuning and IPS tuning session, provide remotely, approximately fifteen (15) calendar days post implementation, covering all devices in scope

Customer will

    - Designate Customer  and key Customer personnel to be available to Cisco during system migration.

    - Provide Cisco with access to all designated areas required for Cisco to perform migration.

    - Coordinate access to third party application support personnel.

    - Ensure the agreed maintenance windows are available for Cisco to perform migration activities.

    - Communicate to Customer’s affected end users the downtime during the agreed maintenance windows.

    - Manage delivery, installation, and configuration of equipment not provided by Cisco during the migration that is required to work with, or act as, part of the equipment that Cisco is providing during the migration.

    - Provide signoff for Migration Execution Services

  - Post Migration Support for India Sites (Chennai and Mumbai)

Cisco will

    - Provide twenty (20) consecutive Business Days of remote Post Migration Support over a period of five (5) calendar weeks (the “Post Migration Support Services”). Post Migration Support will commence the next Business Day following completion of migration and will include support services for Chennai and Mumbai locations only.

    - Post Migration Support Services will be deemed complete on the earlier of: a) the consumption of the defined number of Business Days; or b) the end of the Post Migration Support period.

    - The Post Migration Support Services will be provided by one (1) Cisco resource(s) as remote consultative support for evaluating issues that occurred during migration, if applicable, identifying the root cause, and providing recommendations for remediation.

    - Upon completion of the Post Migration Support Services for India sites (Chennai and Mumbai), submit MCC for Customer signoff

Customer will

    - Provide at least two (2) suitably skilled and trained resources to work with Cisco as necessary during the Post Migration Support Services.

    - Test the migrated environment of each move group within the Post Migration Support Services period, and report migration related issues to Cisco.

    - Provide signoff for Post Migration Support Services for India Sites (Chennai and Mumbai)

  - Knowledge Transfer

Cisco will

    - Provide information to Customer regarding any course pre-requisites for Customer personnel nominated to attend the Knowledge Transfer workshop(s). Cisco will determine an appropriate format and delivery method for the Knowledge Transfer workshop(s).

    - Within five (5) Business Days following completion of Migration Testing Execution, reach agreement on the location and the commencement date of the Knowledge Transfer workshop(s).

    - The Knowledge Transfer workshop(s) will be facilitated by a Cisco engineer, or other senior-level Cisco engineer.

    - Conduct one (1) onsite Knowledge Transfer workshop on Cisco Firepower IPS migration solution deployed in Customer’s production network. The workshop will be held for two (2) consecutive Business Days, for up to a maximum of ten (10) participants.

    - Provide related knowledge transfer material, if any.

    - Upon completion of the Knowledge Transfer Services, submit MCC for Customer signoff

Customer will

    - Provide further information about Customer and Customer’s requirements to enable Cisco to deliver a more focused and tailored Knowledge Transfer workshop.

    - Provide Cisco with the names and basic profiles of personnel attending the Knowledge Transfer workshop at least five (5) Business Days before commencement of the workshop(s).

    - Within five (5) Business Days following completion of Migration Testing Execution, reach agreement with Cisco on the actual location and the commencement date of the Knowledge Transfer workshop(s).

    - In the event that the Knowledge Transfer workshop(s) are held at the Customer facility, ensure that the facility is capable and has all the resources of supporting the workshop(s), in Cisco’s determination.

    - Ensure that Customer’s personnel attending the Knowledge Transfer workshop(s) meet all course pre-requisites identified by Cisco.

    - Provide signoff for Knowledge Transfer Services

- Project assumptions And Exclusions

The Services are based upon the following assumptions and exclusions (“Assumptions”).  Changes to the Services may result in an adjustment in the pricing and any additional costs identified as a result of deviations from these Assumptions will be managed through the Change Request Process in this SOW.

  - General

  - No Cisco Product, including test equipment, is being provided, sold or licensed under this SOW.

  - Costs incurred by Cisco that Cisco is unable to mitigate or to cancel associated with (i) Customer’s failure to meet its responsibilities hereunder; or (ii) Project schedule delays outside of Cisco’s control; will be managed through the Change Request Process.

  - In the event of Customer’s material failure or delay to meet its responsibilities hereunder, Cisco will be entitled to submit a Change Request to address any change to this SOW, including to scope and associated charges for the Services impacted by such failure or delay. Customer cannot unreasonably withhold or delay its agreement to such a Change Request. Failure to execute such a Change Request could cause Cisco to terminate this SOW.

  - All Document Deliverables will be provided to Customer in electronic format and in the English language.  If Document Deliverables are required to be provided in another language such translation costs will be Customer’s responsibility.  In the event of a conflict between any English and any non-English Document Deliverable, the English version shall prevail.

  - If applicable, acceptance tests conducted as part of the Services apply only to those Services and do not constitute acceptance or rejection of any Products purchased or licensed separately by Customer.

  - Cisco’s recommendations are based upon End User information provided to Cisco at the time of Services and Cisco shall not be liable for the accuracy or completeness of End User information contained in Cisco’s recommendations.

  - This SOW should be read in conjunction with the SOW General Assumptions and Exclusions posted here: https://www.cisco.com/c/dam/en_us/about/doing_business/legal/service_descriptions/docs/sow-Customer-enduser-general-assumptions-and-exclusions.pdf which are hereby incorporated into this SOW by this reference.  To the extent there is a conflict between the terms of this SOW and such document, the terms of this SOW shall control.

  - Project Specific

  - On-site presence is required by Cisco to perform the Services at such locations:

  - Cognizant Technologies - Chennai

  - Cognizant Technologies – Mumbai

  - Services will be provided for the Product listed in the attached Bill of Materials. This SOW does not apply to the purchase of the Product.

  - Customer intents to replace and upgrade their IBM NIPS with a Cisco Nextgen IPS platform supporting latest security features, addressing dynamic threat landscape and improve coverage by consolidating NGIPS services through collocation/ hubs In India - Chennai and Mumbai

  - Cisco will perform migration services of four (4) pairs of IBM IPS to Cisco NGIPS (41XX Series) at following locations?

  - Chennai

  - Chennai MPLS / Colo - 1 pair

  - Chennai S2S / RAVPN - 1 pair

  - Mumbai

  - Mumbai MPLS / Colo - 1 pair

  - Mumbai S2S / RAVPN - 1 pair

  - FMC - total 1 pair - One at each region (India)

  - Services Specific Assumptions

  - Customer has valid contracts and SME of OEM's related for third party vendors during respective implementation and testing.

  - It is assumed that the design for the two (2) sites will be similar.

  - The design and migration scope for outside India locations are excluded for Cisco scope.

  - Remote access to be provided to Cisco engineers in the event for checking the configuration are performed remotely.

  - During the migration window, proactive TAC support can be engaged as a standby mode.

  - Only Day 1 support will be provided by Cisco. After the project completion, the Customer should avail TAC support for break-fix.

  - Cisco may use Cisco AS developed tools for code conversion and validation. Cisco developed tool access shall be limited to Cisco Advanced Services (AS) only

  - Cisco will support the cut over support remotely, and hence the  Customer shall provide a local resource for who can perform the migration in the allotted window.

  - Services shall be delivered remotely or from Customer locations in Mumbai / Chennai. International travel is out of scope for this engagement

  - Cisco's design and deployment plan document shall cover the scope for 4 pairs of IPS across 2 hub locations (Chennai & Mumbai )

  - It is assumed that FMC basic setup (Interface, Management settings such as NTP/DNS, License, etc..) is in place in order to perform the interconnection with ISE & Q-Radar.

  - Lab devices to be required to be provided by Customer.

  - Cisco project team will exit from this engagement upon completion of the scope mentioned in this SOW.   While Cisco TAC services will continue to support for any break fix support requests, any proactive services requests such as software recommendation, upgrade requests, change review support , configuration review support, maintenance window professional services support and any other Day2 support will be out of scope for this project. Customer can reach out to Cisco services sales team to avail these services through a separate business-critical services engagement.

  - It is assumed that the  Customer will ensure the readiness for the following:

      - Racking / Stacking / Cabling / DOA / POST / Site Readiness / Basic IP address configuration for each pair of IPS

      - Design and deployment of  ISE /AMP for network, endpoint/ Cloud lock etc (excluded from this project)

      - Onsite Support throughout the project duration

      - Provide data/reports from FMC/FTD for capacity feasibility assessment

      - Remediation Services, if any

      - Manage internal change management procedures, if any.

      - Manage the delivery, installation, and configuration of equipment not provided by Cisco, that is required to work with, or act as, part of the Cisco-provided equipment.

      - Agree with Cisco on appropriate and timely maintenance windows in advance to enable migration activities planning at each site detailed in the Migration Plan.

      - Ensure the agreed maintenance windows are available for Cisco to perform migration activities.

      - Communicate to Customer’s affected end users the downtime during the agreed maintenance windows.

      - Provide suitably skilled resources to work with Cisco as necessary during the Implementation/Migration Services.

      - Planning and Migration of other IPS devices outside of India

  - Services Specific Exclusions

  - URL Filter, with third-party devices if any (other than Q-radar)

  - Changes in overall architecture as part of the migration.

  - Network Optimization Services (NOS) /Business Critical Services (BCS) services for NGIPS

  - Day 2 operations support and professional services

  - Formal Product training sessions

  - International travel and onsite support outside India

Pricing

The total price (exclusive of any taxes, fees, duties, or other applicable amounts) for the offered services is as follows.

Pricing

| Services | Price (USD) |
| --- | --- |
| Cisco IPS Migration Services | $368,000 |

| Milestone # | Milestone Description | % of Invoice Amount (USD) |
| --- | --- | --- |
|  | Upon submission of customer requirement document | 50% |
|  | Upon submission of migration plan document | 20% |
|  | Upon Completion of Migration support for all India sites | 20% |
|  | Upon completion of knowledge transfer session | 10% |
| Total Invoice: |  | 100% |

Note:

- Price Validity

- Taxes/GST extra as applicable

- Cognizant Technologies should be aware that the project scope, pricing, and assumptions provided herein may vary.

Appendix I – Bill of Materials

| Chennai |  |  |  |
| --- | --- | --- | --- |
| Line Number | Item Name | Description | Quantity |
|  |  | Chennai MPLS / Colo |  |
| 1.0 | FPR4120-FTD-HA-BUN | Cissco Firepower 4120 Threat Defense Chss,Subs HA Bundle | 1 |
| 1.1 | FPR4120-NGIPS-K9 | Cisco Firepower 4120 NGIPS Appliance, 1U, 2 x NetMod Bays | 2 |
| 1.1.1 | CAB-250V-10A-ID | AC Power Cord - 250V, 10A , India | 2 |
| 1.1.2 | SF-F4KFXOS2.4.1-K9 | Cisco Firepower Extensible Operating System v2.4.1 - FPR4100 | 2 |
| 1.1.3 | SF-F4K-TD6.3-K9 | Cisco Firepower Threat Defense software v6.3 for FPR4100 | 2 |
| 1.1.4 | SFP-10G-SR-S | 10GBASE-SR SFP Module, Enterprise-Class | 8 |
| 1.1.5 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 8 |
| 1.1.6 | FPR4K-SSD200 | Firepower 4000 Series SSD for FPR-4110/4120 | 2 |
| 1.1.7 | FPR4K-SSD-BBLKD | Firepower 4000 Series SSD Slot Carrier | 2 |
| 1.1.8 | FPR4K-PWR-AC-1100 | Firepower 4000 Series 1100W AC Power Supply | 2 |
| 1.1.9 | FPR4K-ACC-KIT | FPR4K Hardware Accessory Kit | 2 |
| 1.1.10 | FPR4K-FAN | Firepower 4000 Series Fan | 12 |
| 1.1.11 | FPR4K-RACK-MNT | Firepower 4000 Series Rack Mount Kit | 2 |
| 1.1.12 | FPR4K-PSU-BLANK | Firepower 4000 Series Chassis Power Supply Blank Slot Cover | 2 |
| 1.1.13 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 2 |
| 1.1.14 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 1.1.15 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 1.2 | L-FPR4120T-T= | Cisco FPR4120 Threat Defense Threat Protection License | 2 |
| 1.2.0.1 | L-FPR4120T-T-3Y | Cisco FPR4120 Threat Defense Threat Protection 3Y Subs | 2 |
|  |  | Chennai S2S / RAVPN |  |
| 2.0 | FPR4140-FTD-HA-BUN | Cisco Firepower 4140 Threat Defense Chss,Subs HA Bundle | 1 |
| 2.1 | FPR4140-NGIPS-K9 | Cisco Firepower 4140 NGIPS Appliance, 1U, 2 x NetMod Bays | 2 |
| 2.1.1 | FPR4K-PWR-AC-1100 | Firepower 4000 Series 1100W AC Power Supply | 2 |
| 2.1.2 | CAB-250V-10A-ID | AC Power Cord - 250V, 10A , India | 4 |
| 2.1.3 | SF-F4KFXOS2.4.1-K9 | Cisco Firepower Extensible Operating System v2.4.1 - FPR4100 | 2 |
| 2.1.4 | SF-F4K-TD6.3-K9 | Cisco Firepower Threat Defense software v6.3 for FPR4100 | 2 |
| 2.1.5 | SFP-10G-SR-S | 10GBASE-SR SFP Module, Enterprise-Class | 8 |
| 2.1.6 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 8 |
| 2.1.7 | FPR4K-SSD400 | Firepower 4000 Series SSD for FPR-4140/4150 | 2 |
| 2.1.8 | FPR4K-SSD-BBLKD | Firepower 4000 Series SSD Slot Carrier | 2 |
| 2.1.9 | FPR4K-PWR-AC-1100 | Firepower 4000 Series 1100W AC Power Supply | 2 |
| 2.1.10 | FPR4K-ACC-KIT | FPR4K Hardware Accessory Kit | 2 |
| 2.1.11 | FPR4K-FAN | Firepower 4000 Series Fan | 12 |
| 2.1.12 | FPR4K-RACK-MNT | Firepower 4000 Series Rack Mount Kit | 2 |
| 2.1.13 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 2 |
| 2.1.14 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 2.1.15 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 2.2 | L-FPR4140T-T= | Cisco FPR4140 Threat Defense Threat Protection License | 2 |
| 2.2.0.1 | L-FPR4140T-T-3Y | Cisco FPR4140 Threat Defense Threat Protection 3Y Subs | 2 |
| 1.1.14.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 1.1.15.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 1.1.0.1 | CON-SNTP-FPR4120N | SNTC-24X7X4 Cisco Firepower 4120 NGIPS Appliance, 1U | 2 |
| 2.1.14.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 2.1.15.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 2.1.0.1 | CON-SNTP-FNGI4KS0 | SNTC-24X7X4 Cisco Firepower 4140 NGIPS Appliance, 1U | 2 |
| FMC |  |  |  |
| Line Number | Item Name | Description | Quantity |
| India |  |  |  |
| 15.0 | FMC4600-K9 | Cisco Firepower Management Center 4600 Chassis | 2 |
| 15.1 | SF-FMC-6.3-K9 | Cisco Firepower Management Center Software v6.3 | 2 |
| 15.2 | FMC-M5-PS-AC-770W | Cisco FMC 770W AC Power Supply | 4 |
| 15.3 | FMC-M5-CPU-4116 | Cisco FMC 2.1 GHz 4116 Processor, 16.50MB Cache, 12 Core | 4 |
| 15.4 | FMC-M5-MEM-16GB | Cisco FMC 16GB DDR4-2666-MHz RDIMM/PC4-21300/Single Rank | 16 |
| 15.5 | FMC-M5-MRAID-12G | Cisco FMC 12G Modular RAID controller with 2GB cache | 2 |
| 15.6 | FMC-M5-SD-32G | Cisco FMC 32GB SD Card Module | 2 |
| 15.7 | FMC-M5-TPM-2.0 | Cisco FMC Trusted Platform Module 2.0 | 2 |
| 15.8 | FMC-M5-HDD-1.2TB | Cisco FMC 1.2TB 12G SAS 10K RPM SFF HDD | 20 |
| 15.9 | FMC-M5-MSTOR-SD | Cisco FMC Mini Storage Carrier Card for SD (holds up to 2) | 2 |
| 15.10 | CAB-250V-10A-ID | AC Power Cord - 250V, 10A , India | 4 |
| 15.11 | FMC-M5-NIC-SFP | Cisco FMC X710-DA2 dual-port 10G SFP+ NIC | 2 |
| 15.12 | SFP-10G-SR | 10GBASE-SR SFP Module | 4 |
| US |  |  |  |
| 17.0 | FMC4600-K9 | Cisco Firepower Management Center 4600 Chassis | 2 |
| 17.1 | SF-FMC-6.3-K9 | Cisco Firepower Management Center Software v6.3 | 2 |
| 17.2 | FMC-M5-PS-AC-770W | Cisco FMC 770W AC Power Supply | 4 |
| 17.3 | FMC-M5-CPU-4116 | Cisco FMC 2.1 GHz 4116 Processor, 16.50MB Cache, 12 Core | 4 |
| 17.4 | FMC-M5-MEM-16GB | Cisco FMC 16GB DDR4-2666-MHz RDIMM/PC4-21300/Single Rank | 16 |
| 17.5 | FMC-M5-MRAID-12G | Cisco FMC 12G Modular RAID controller with 2GB cache | 2 |
| 17.6 | FMC-M5-SD-32G | Cisco FMC 32GB SD Card Module | 2 |
| 17.7 | FMC-M5-TPM-2.0 | Cisco FMC Trusted Platform Module 2.0 | 2 |
| 17.8 | FMC-M5-HDD-1.2TB | Cisco FMC 1.2TB 12G SAS 10K RPM SFF HDD | 20 |
| 17.9 | FMC-M5-MSTOR-SD | Cisco FMC Mini Storage Carrier Card for SD (holds up to 2) | 2 |
| 17.10 | FMC-M5-NIC-SFP | Cisco FMC X710-DA2 dual-port 10G SFP+ NIC | 2 |
| 17.11 | SFP-10G-SR | 10GBASE-SR SFP Module | 4 |
| 17.12 | CAB-9K12A-NA | Power Cord, 125VAC 13A NEMA 5-15 Plug, North America | 4 |
|  |  | Europe |  |
| 16.0 | FMC4600-K9 | Cisco Firepower Management Center 4600 Chassis | 2 |
| 16.1 | SF-FMC-6.3-K9 | Cisco Firepower Management Center Software v6.3 | 2 |
| 16.2 | FMC-M5-PS-AC-770W | Cisco FMC 770W AC Power Supply | 4 |
| 16.3 | FMC-M5-CPU-4116 | Cisco FMC 2.1 GHz 4116 Processor, 16.50MB Cache, 12 Core | 4 |
| 16.4 | FMC-M5-MEM-16GB | Cisco FMC 16GB DDR4-2666-MHz RDIMM/PC4-21300/Single Rank | 16 |
| 16.5 | FMC-M5-MRAID-12G | Cisco FMC 12G Modular RAID controller with 2GB cache | 2 |
| 16.6 | FMC-M5-SD-32G | Cisco FMC 32GB SD Card Module | 2 |
| 16.7 | FMC-M5-TPM-2.0 | Cisco FMC Trusted Platform Module 2.0 | 2 |
| 16.8 | FMC-M5-HDD-1.2TB | Cisco FMC 1.2TB 12G SAS 10K RPM SFF HDD | 20 |
| 16.9 | FMC-M5-MSTOR-SD | Cisco FMC Mini Storage Carrier Card for SD (holds up to 2) | 2 |
| 16.10 | FMC-M5-NIC-SFP | Cisco FMC X710-DA2 dual-port 10G SFP+ NIC | 2 |
| 16.11 | SFP-10G-SR | 10GBASE-SR SFP Module | 4 |
| 16.12 | CAB-9K10A-UK | Power Cord, 250VAC 10A BS1363 Plug (13 A fuse), UK | 4 |
| 15.0.1 | CON-SNTP-FMC4600K | SNTC-24X7X4 Cisco Firepower Management Center 4600 C | 2 |
| 17.0.1 | CON-SNTP-FMC4600K | SNTC-24X7X4 Cisco Firepower Management Center 4600 C | 2 |
| 16.0.1 | CON-SNTP-FMC4600K | SNTC-24X7X4 Cisco Firepower Management Center 4600 C | 2 |
| Mumbai |  |  |  |
| Line Number | Item Name | Description | Quantity |
|  |  | Mumbai MPLS / Colo |  |
| 3.0 | FPR4120-FTD-HA-BUN | Cissco Firepower 4120 Threat Defense Chss,Subs HA Bundle | 1 |
| 3.1 | FPR4120-NGIPS-K9 | Cisco Firepower 4120 NGIPS Appliance, 1U, 2 x NetMod Bays | 2 |
| 3.1.1 | CAB-250V-10A-ID | AC Power Cord - 250V, 10A , India | 2 |
| 3.1.2 | SF-F4KFXOS2.4.1-K9 | Cisco Firepower Extensible Operating System v2.4.1 - FPR4100 | 2 |
| 3.1.3 | SF-F4K-TD6.3-K9 | Cisco Firepower Threat Defense software v6.3 for FPR4100 | 2 |
| 3.1.4 | SFP-10G-SR-S | 10GBASE-SR SFP Module, Enterprise-Class | 8 |
| 3.1.5 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 8 |
| 3.1.6 | FPR4K-SSD200 | Firepower 4000 Series SSD for FPR-4110/4120 | 2 |
| 3.1.7 | FPR4K-SSD-BBLKD | Firepower 4000 Series SSD Slot Carrier | 2 |
| 3.1.8 | FPR4K-PWR-AC-1100 | Firepower 4000 Series 1100W AC Power Supply | 2 |
| 3.1.9 | FPR4K-ACC-KIT | FPR4K Hardware Accessory Kit | 2 |
| 3.1.10 | FPR4K-FAN | Firepower 4000 Series Fan | 12 |
| 3.1.11 | FPR4K-RACK-MNT | Firepower 4000 Series Rack Mount Kit | 2 |
| 3.1.12 | FPR4K-PSU-BLANK | Firepower 4000 Series Chassis Power Supply Blank Slot Cover | 2 |
| 3.1.13 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 2 |
| 3.1.14 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 3.1.15 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 3.2 | L-FPR4120T-T= | Cisco FPR4120 Threat Defense Threat Protection License | 2 |
| 3.2.0.1 | L-FPR4120T-T-3Y | Cisco FPR4120 Threat Defense Threat Protection 3Y Subs | 2 |
|  |  | Mumbai S2S / RAVPN |  |
| 4.0 | FPR4140-FTD-HA-BUN | Cisco Firepower 4140 Threat Defense Chss,Subs HA Bundle | 1 |
| 4.1 | FPR4140-NGIPS-K9 | Cisco Firepower 4140 NGIPS Appliance, 1U, 2 x NetMod Bays | 2 |
| 4.1.1 | FPR4K-PWR-AC-1100 | Firepower 4000 Series 1100W AC Power Supply | 2 |
| 4.1.2 | CAB-250V-10A-ID | AC Power Cord - 250V, 10A , India | 4 |
| 4.1.3 | SF-F4KFXOS2.4.1-K9 | Cisco Firepower Extensible Operating System v2.4.1 - FPR4100 | 2 |
| 4.1.4 | SF-F4K-TD6.3-K9 | Cisco Firepower Threat Defense software v6.3 for FPR4100 | 2 |
| 4.1.5 | SFP-10G-SR-S | 10GBASE-SR SFP Module, Enterprise-Class | 8 |
| 4.1.6 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 8 |
| 4.1.7 | FPR4K-SSD400 | Firepower 4000 Series SSD for FPR-4140/4150 | 2 |
| 4.1.8 | FPR4K-SSD-BBLKD | Firepower 4000 Series SSD Slot Carrier | 2 |
| 4.1.9 | FPR4K-PWR-AC-1100 | Firepower 4000 Series 1100W AC Power Supply | 2 |
| 4.1.10 | FPR4K-ACC-KIT | FPR4K Hardware Accessory Kit | 2 |
| 4.1.11 | FPR4K-FAN | Firepower 4000 Series Fan | 12 |
| 4.1.12 | FPR4K-RACK-MNT | Firepower 4000 Series Rack Mount Kit | 2 |
| 4.1.13 | GLC-TE | 1000BASE-T SFP transceiver module for Category 5 copper wire | 2 |
| 4.1.14 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 4.1.15 | FPR4K-NM-6X10SR-F | Cisco FirePower 6 port 10G SR FTW Network Module | 2 |
| 4.2 | L-FPR4140T-T= | Cisco FPR4140 Threat Defense Threat Protection License | 2 |
| 4.2.0.1 | L-FPR4140T-T-3Y | Cisco FPR4140 Threat Defense Threat Protection 3Y Subs | 2 |
| 3.1.14.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 3.1.15.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 3.1.0.1 | CON-SNTP-FPR4120N | SNTC-24X7X4 Cisco Firepower 4120 NGIPS Appliance, 1U | 2 |
| 4.1.14.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 4.1.15.0.1 | CON-SNTP-FPR4KNMF | SNTC-24X7X4 Cisco FirePower 6 port 10G SR FTW Networ | 2 |
| 4.1.0.1 | CON-SNTP-FNGI4KS0 | SNTC-24X7X4 Cisco Firepower 4140 NGIPS Appliance, 1U | 2 |